|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Title : Ele-desk | | | | |
| Sr No | Milestone | Start Date | End Date /Milestone Date | Duration (Days) |
| 1 | Requirement Gathering | 18-07-2022 | 31-07-2022 | 14 |
| 2 | Analysis and Module Specification | 01-08-2022 | 10-08-2022 | 10 |
| 3 | Planning and Risk Identification | 11-08-2022 | 15-08-2022 | 5 |
| 4 | UML Diagram Designing | 16-08-2022 | 19-09-2022 | 35 |
| 5 | Database Design, Sample Page Design | 20-09-2022 | 19-10-2022 | 30 |
| 6 | Project-1 Documentation | 02-11-2022 | 12-11-2022 | 10 |
| 7 | GUI Design | 01-01-2023 | 31-01-2023 | 31 |
| 8 | Coding and Implementation | 01-02-2023 | 19-03-2023 | 47 |
| 9 | Deployment | 20-03-2023 | 08-04-2023 | 20 |
| 10 | Testing | 09-04-2023 | 23-04-2023 | 15 |
| 11 | Documentation | 24-04-2023 | 01-05-2023 | 8 |
| Total Days | | | | 225 |